Below is a Feature Freeze document (scope locked) + a sprint plan that prioritizes the RDBMS deliverables first (schema, constraints, procedures, triggers, views, indexes, analytics queries), then the API and UI on top of that. Everything is aligned with what you already pitched (PostgreSQL/Supabase, PL/pgSQL, JSONB saved searches, analytics queries, roles, listings, commute, wishlist, booking).

## Feature Freeze Document (RoomLagbe v1)

### 1) Project goal (what we’re shipping)

A student-focused rental platform that supports:

- Owner apartment listings

- Student-to-student room sharing

- Search by location + radius + price range

- Wishlist + saved searches

- Rent fairness score (simplified)

- Commute time estimation (walking only)

- Visit/booking request workflow
All backed by a relational design with constraints, procedures, triggers, and analytics queries.

### 2) Users and roles (locked)

Roles (stored in USER.role):

- Student: can browse, wishlist, save searches, request visits, post room-share listings

- Owner: can create/manage apartment listings, approve/reject visit requests

- Admin (minimal): optional verification toggle if time allows (P1)
Role-based rules must be enforced at DB or API level (prefer DB constraints/procedures where sensible).

## 3) In-scope features (what we will implement)

### A) Authentication + role enforcement (P0)

Scope

- Register + login (JWT at API)

- Store user role + verification status in DB

- DB-level validation where possible (constraints + trigger/procedure guardrails)

DB deliverables

- USER(user_id, name, email, phone, role, verification_status, created_at)

- sp_RegisterUser, sp_LoginUser (or API-level login + DB insert procedure, but at least sp_RegisterUser)

- Unique constraints (email/phone), NOT NULL, role check constraint

### B) Listings: apartment + room + room-share (P0)

Scope

- Owners create apartments and optional rooms

- Students create room-share listing (room_id can be nullable depending on your design)

- Listings have availability status and women-only flag

- Photos attached to listing (store URL, thumbnail flag)

DB deliverables

- Tables: APARTMENT, ROOM, LISTING, LISTING_PHOTO, LOCATION, AMENITY, ROOM_AMENITY, APARTMENT_AMENITY

- Procedures:

  - sp_AddProperty, sp_UpdatePropertyStatus

  - sp_AddRoomShareListing, sp_UpdateRoomShareAvailability

- Triggers (minimal but meaningful):

  - Prevent wrong-role inserts for owner listings / student room-share listings

  - Prevent duplicate wishlist later (see wishlist section)

Acceptance

- Can create listing end-to-end, retrieve it, filter it, update status

### C) Search: location + radius + price range + filters (P0)

Scope

- Search listings by:

  - area/location

  - radius (based on listing coords)

  - min-max price

  - women-only

  - listing type (apartment vs room-share)

  - availability

DB deliverables

- Location coordinates in LOCATION(latitude, longitude)

- Indexes:

  - Standard B-tree indexes for filtering columns (availability, women_only, listing_type, price_per_person)

  - (Optional) PostGIS later is out-of-scope; for v1 use simple distance calculation in SQL/procedure if needed

Acceptance

- A single API endpoint returns filtered results fast enough for demo

### D) Commute time estimation (walking only) (P0)

Scope

- Choose a university

- Compute walking distance/time listing → university

- Store result so it’s not recalculated every time

DB deliverables

- UNIVERSITY table, COMMUTE_TIME table (store walking_time, distance_km, calculated_at)

- Procedure or API function to insert commute results consistently

- Show commute on listing details page

Acceptance

- Listing details shows walking time + distance to selected university

### E) Wishlist + Saved Search (JSONB) (P0)

Scope

- Wishlist: user saves listings; prevent duplicates

- Saved search: store filters (price range, location, type, women-only, radius) in JSONB and rerun later

DB deliverables

- WISHLIST(user_id, listing_id, created_at) (you’ll add this table)

- Trigger: prevent duplicates (trg_prevent_duplicate_wishlist)

- Saved searches table:

  - SAVED_SEARCH(search_id, user_id, name, filters_jsonb, created_at)

- Query:

  - JSONB filtering query (“search_listings_jsonb”)

Acceptance

- User can add/remove wishlist items, and can save + rerun a search

### F) Fair rent score (simplified) (P0)

Scope

- Compute fairness score based on area average rent and the listing’s rent (keep it simple and stable)

- Update score only when listing price/location changes (not “real-time user views”)

DB deliverables

- Procedure:

  - sp_CalculateAverageRent / sp_UpdateFairRentScore (simplified formula ok)

- Query:

  - avg_rent_by_area

  - fairness_score_per_listing

- Optional trigger:

  - update rent stats after listing insert/update (only if you can keep it stable)

Acceptance

- Search results show a fairness score consistently for each listing

### G) Visit/Booking request workflow (P0)

Scope

- Student requests a visit

- Owner approves/rejects

- Prevent conflicts in a basic way

DB deliverables

- BOOKING(booking_id, listing_id, user_id, start_date, end_date, status, created_at)

- Trigger/procedure for conflict prevention (trg_before_visit_booking_validation)

Acceptance

- You can demonstrate request → approval → status update in UI

## 4) P1 (only if time remains)

### Verification badges (Admin-lite)

- Manual toggle verification status, show badge in UI

### Analytics dashboard (2–4 queries max)

- top wishlisted

- avg rent by area

- weekly active users (optional)

## 5) Out-of-scope (explicitly not building in v1)

- Real-time chat (Socket.IO) as a full messaging system

- Bus-time commute (walking only)

- Complex audit log for every table update (you may keep 1 simple audit trigger if needed)

- PostGIS requirement (nice later, not required for demo)

## 6) RDBMS “grading focus” deliverables (non-negotiable)

You must be able to present these clearly:

- Final ERD + normalized schema

- Constraints: PK/FK, CHECK constraints, UNIQUE, NOT NULL

- At least a set of stored procedures and triggers from your list

- Analytics queries (aggregation, joins, window function where relevant)

- Indexing explanation (why each index exists)

## Sprint 1 (Weeks 1–2): Database foundation + core CRUD flows

### Goals

- Lock the relational model and enforce integrity early.

- Get “create listing” and “view listing” working end-to-end.

### RDBMS tasks (highest priority)

- Finalize ERD and create tables with constraints:

  - USER, LOCATION, APARTMENT, ROOM, LISTING, LISTING_PHOTO

  - UNIVERSITY (basic), BOOKING (basic, can be minimal for now)

- Add constraints:

  - PK/FK, NOT NULL, UNIQUE (email/phone), CHECK (role, listing_type, availability/status)

- Add indexes for core queries:

  - listing filters (price, type, availability, women_only)

  - FK indexes (location_id, owner_id, listing_id)

- Stored procedures (minimum set to prove DB focus):

  - sp_RegisterUser (or API insert if you already decided, but one procedure is required)

  - sp_AddProperty (owner creates apartment + listing)

  - sp_AddRoomShareListing (student creates room-share)

- Triggers (minimal but meaningful):

  - Role enforcement on insert (owner-only vs student-only listing types)

  - Basic data validation trigger if needed (example: prevent invalid status transitions)

### Backend tasks

- Express app structure + DB connection (pg or Supabase client)

- API endpoints:

  - Auth: register/login (JWT at API level)

  - Listings: create owner listing, create room-share listing

  - Listings: get listing by id, list latest listings

### Frontend tasks

- Pages:

  - Login/Register

  - Listings feed (simple cards)

  - Listing details (basic fields + photos)

- Wire frontend to API (Axios/fetch)

### Sprint 1 Done when

- You can demo: register/login → create listing (owner/student) → view it in UI.

- DB has constraints and at least 2 procedures + 1 trigger working.

## Sprint 2 (Weeks 3–4): Search + Wishlist + Saved Searches + Booking flow

### Goals

- Make the marketplace usable.

- Showcase JSONB and query design.

- Add booking workflow.

### RDBMS tasks

- Search support:

  - Add or confirm LOCATION(lat, lng) fields for distance filtering

  - Implement a distance filter function or SQL expression (simple radius calculation)

  - Add required indexes for search performance

- Wishlist:

  - Create WISHLIST(user_id, listing_id, created_at)

  - Trigger or unique constraint to prevent duplicates

- Saved search (JSONB):

  - Create SAVED_SEARCH(search_id, user_id, name, filters_jsonb, created_at)

  - Write the JSONB-based query/function used by API to rerun searches

- Booking:

  - Finalize BOOKING fields and FK constraints

  - Add basic validation logic (trigger or procedure) for status transitions

### Backend tasks

- API endpoints:

  - Search listings with filters (price, women-only, type, availability, radius)

  - Wishlist add/remove/get

  - Save search / list saved searches / run saved search

  - Booking request + owner approve/reject + list bookings for owner

### Frontend tasks

- Search UI with filters + results page

- Wishlist page

- Saved searches page (save current filters, apply saved search)

- Booking UI:

  - Student requests visit

  - Owner dashboard shows pending bookings and approve/reject

### Sprint 2 Done when

- You can demo: search with filters + radius → wishlist → save search → rerun it → request booking → owner approves.

- JSONB saved search is working from the database, not mocked.

## Sprint 3 (Weeks 5–6): Fair rent score + Commute (walking) + Analytics + polish

### Goals

- Implement the two signature features (fairness + commute).

- Prepare the final RDBMS-heavy presentation material.

### RDBMS tasks

- Fair rent score:

  - Implement avg_rent_by_area query/view

  - Implement sp_UpdateFairRentScore (simple stable formula)

  - Decide update strategy:

    - Update score on insert/update of listing price/location (trigger) or call from API

- Commute time (walking only):

  - Finalize COMMUTE_TIME(listing_id, university_id, distance_km, walking_time_min, calculated_at)

  - Ensure unique rule so you can store per listing + university cleanly

- Analytics queries (keep it small but impressive):

  - Top wishlisted listings

  - Avg rent by area

  - Fairness distribution or “most underpriced/overpriced” listings

### Backend tasks

- API endpoints:

  - Compute commute using external API and store result in DB

  - Fetch commute for listing + selected university

  - Refresh fairness score on listing updates (if not handled by trigger)

  - Analytics endpoints (optional, even 2 endpoints is enough)

### Frontend tasks

- Listing cards show fairness score

- Listing details show:

  - fairness score explanation (short)

  - walking time + distance to selected university

- Light polish:

  - empty states

  - loading states

  - input validation (minimal)

### Sprint 3 Done when

- You can demo: fairness score + commute showing reliably for real listings.

- You have a presentation-ready DB story:

  - ERD + schema

  - constraints

  - 2–4 procedures/triggers

  - 3–5 analytics queries

  - index justification

## Recommended team split (3 people)

- DB Lead: schema, constraints, procedures/triggers, indexes, analytics queries

- Backend Lead: API routes, auth, calling DB procedures, external commute integration

- Frontend Lead: pages, filters UI, dashboards, wiring to API

If you share your exact teammate roles and what’s already done (schema draft, which DB driver you’re using), I can tailor this plan into a task board format with clear “owner + estimate + dependencies.”